## Slide 1: Digital Twin of a Smart Room Release 2 Team 3
Praktikum Software Engineering – WS2022/23
Florian Offenberger, Jakob Hubauer, Fabio Leidwein, Lukas Nömeyer

## Slide 2: Concepts: UML DIAGRAM

## Slide 3: Concepts: ER DIAGRAM

## Slide 4: Demo
Basic Functions of CRUDE Operations for Rooms
User interface differs from Prototyp as consequence of missing JavaFX knowledge in the team

## Slide 5: Software Quality
Current code quality report
Unit Tests

## Slide 6: Current Status + progress in Release 2
In this Sprint :
  Basic UI
  Client functions
  connection to REST API
Unfinished:
  Database
  RESTful Door and window,
Estimation accuracy varies as there are too many new things we are still learning
accuracy

## Slide 7: Task Distribution
Lukas
  RESTFUL
  Connection to RESTFUL
  Review, Test and Rework
Florian
  Client functions
  Team leader
Jakob
  User interface
Fabio
  Database

## Slide 8: Problems in Release 2
Major Problems
  Knowledge
  Time management
  Communication
What did the team learn?
  Clearer communication
  A single Person is never alone responsible for a component
  More short meetings: A wrong approach is faster identified, and less time is waisted

## Slide 9: Next Steps + Planning Release 3
Database connection
Further implementation of REST
Get the UI nearer to the Prototyp
Catch errors on Client function (Wrong or empty parameter, no response,…)